## Sample Documentation Required for Schedule of Values Bow Mar Building Permit Application

Bow Mar’s Building Permit Application requires the applicant to state the total project valuation including all labor and material for the building and mechanical, plumbing, electrical, gas piping and all other permanent systems as well as the profit and commissions to complete the work for which the building permit applies.

A complete line item schedule is required for all new construction, scrapes and re-builds, additions and major remodels which exceed $50,000 in Project Valuation. The initial fee for the building permit will be based on these values.  These stated values are subject to independent review at any time and any additional building permit   fees as a result of increased values must be paid before issuance of the Certificate of Occupancy. Per Bow Mar Ordinance 18-5(b) the cost of the independent review shall be added to the permit fee and shall be paid by the applicant.

The following sample SCHEDULE OF VALUES is presented as an example of what should be present in the schedule accompanying the Building Permit Application.

Please note that the final paragraph signifying understanding and acceptance of these requirements must be included and signed by the applicant.

# SAMPLE SCHEDULE OF VALUES:

The following Schedule of Values is for the scrape and re-build of the property at 5500 Sample Street

DEMOLITION

| Asbestos Testing | 2,200 | SPECIALTIES |  |
| --- | --- | --- | --- |
| Tree Removal | 7,800 | Master Shower Doors | 1,248 |
| Demolition | 16,700 | Mirrors | 833 |
|  |  | Medicine Cabinets | 3,850 |

SITEWORK	Phantom Screens	15,500

| Sitework | 3,000 | Window Coverings | 9,924 |
| --- | --- | --- | --- |
| Silt fence and security fence | 1,900 | Fireplace & Insert | 21,452 |
| Excavation / Backfill | 11,524 | Finish Hardware | 4,975 |
| Dirt export (haul excess) | 8,400 | Cabinet Knobs & Pulls | 1,719 |
| Water and Sewer Service | 6,600 | Bath Accessories | 1,597 |
| Gas laterals (Xcel) | 2,500 |  |  |
| Electrical Laterals (Xcel) | 1,500 | EQUIPMENT Appliances / hoods | 42,168 |
| CONCRETE Garage slab | 2,320 | Security Equipment | 3,500 |
| Basement slab | 12,429 | MECHANICAL |  |
| Patio slabs / stoops | 2,872 | Plumbing labor | 29,550 |
| Entry porch slab | 983 | Plumbing Fixtures | 17,146 |
| Concrete Drive | 4,376 | Steam Unit | 3,182 |
| Concrete walk and steps | 8,107 | Guardian Wine Cooler | 1,820 |
| Foundation | 55,950 | H V A C | 43,880 |
| MASONRY Masonry labor and materials | 26,815 | ELECTRICAL Electrical Labor | 47,400 |
|  |  | Light Fixtures | 27,000 |
| METALS / STRUC STEEL |  | Master in-floor elec heat | 1,550 |
| Structural & Misc Metals | 1,840 | Security Pre-Wire | 1,500 |
| Metal Railing | 8,758 | Phone / TV Pre Wire | 2,500 |

# SAMPLE  SCHEDULE OF VALUES	CONT’D

| FRAME & TRIM CARPENTRY |  | FINISHES |  |
| --- | --- | --- | --- |
| Frame & Trim Lumber | 59,882 | Stucco | 12,410 |
| Cedar Ceiling Inside (Ceiling) | 6,150 | Drywall | 20,780 |
| Framing Labor | 79,000 | Master Bath Floor/Wall | 16,852 |
| Misc labor & Carpentry | 6,400 | Master Bdrm Niche Tile | 1,129 |
| Interior Trim Labor | 10,300 | Kid’s bath floor & wall | 8,742 |
| Interior Trim Material | 4,160 | Baths 1 & 2 Flr & Wall Tile | 5,872 |
|  |  | Wine Room Tile | 1,213 |
| THERMAL /MOISTURE Laundry Room Floor Tile 3,234 |
| Perimeter Drain | 3,500 | Mud Room Floor | 2,735 |
| Damp proof | 1,200 | Powder Rm Flr & wall tile | 3,160 |
| Insulation | 15,495 | Office / Dining Wall Tile | 9,084 |
| Roofing | 26,750 | Counter Tops Kitchen | 22,160 |
| Gutters / Downspouts | 4,000 | Counter Top Laundry | 4,865 |
|  |  | Counter Top Master Bath | 4,021 |
| DOORS & WINDOWS |  | Counter Tops other baths | 6,173 |
| Entry door | 6,165 | Wine Room Tops | 2,321 |
| Interior Doors | 7,990 | Wood Floors | 43,491 |
| Garage Doors | 4,000 | Carpet – lower level | 4,800 |
| Windows & Exterior Doors | 33,720 |  |  |
|  |  | GENERAL CONDITIONS |  |
| PROJECT CLEAN UP |  | Surveyor | 2,357 |
| Job Cleaning | 4,000 | Blueprinting | 350 |
| Dump Charges | 2,500 | Supervision | 40,000 |
| Window Cleaning | 1,650 | Material Handling | 1,200 |
| Final Clean up | 1,095 | Temporary Toilet | 760 |
|  |  | Temp Elec Service | 440 |
|  |  | Temp Fence | 800 |
|  |  | Small Tool Rentals | 660 |
|  |  | Concrete Pump | 3,000 |
|  |  | Builder’s Risk Ins | 2,275 |
|  |  | General Liability Ins | 7,500 |
|  |  | General Overhead | 75,000 |

TOTAL PROJECT VALUATION:	1,054,209

## STATEMENT OF UNDERSTANDING AND ACCEPTANCE

### The above valuations for the project at .	5500 Sample Street	.are submitted to the Bow Mar Building Commissioner for the purpose of applying for the Building Permit. I certify that these  values are complete and correct to the best of my knowledge. I understand that the Building Permit  Fees are based on the total project valuation and that the above stated values are subject to independent review at any time and that any additional Building Fees must be paid prior to the issuance of the Certificate of Occupancy. I further understand that per Bow Mar Ordinance the cost of such independent review shall be added to the permit fee and shall be paid by me.

### Applicant	Date